## Slide 1
JRA3/SA2 All-Hands F2F Meeting, Zurich
What’s been happening in AARC which matters for GÉANT
AARC Update
12. December 2016
Lukas Hämmerle
JRA3 T2 (RASP) Task Leader

## Slide 2: What is AARC
Two year EC-funded project to "to develop and pilot an integrated cross-discipline authentication and authorisation framework, building on existing authentication and authorisation infrastructures (AAIs) and production federated infrastructure."
A few JRA3/SA2 eduGAIN experts are also in AARC
What is difference between AARC and GÉANT JRA3/SA2?
 | AARC | GÉANT (JRA3)
Participants | Federation operators, research communities, libraries | Federation operators
Objectives | Use federated infrastructures for pilots and to extend services | Provide and operate federated infrastructure
Limitations | Does not operate services in the long term | Should leave piloting to AARC

## Slide 3: Status of AARC Project
4th AARC General Meeting 29. Nov – 1. Dec. 2016, CERN
  https://indico.cern.ch/event/569445/
AARC Project ends April 2017 (4 months to go yet)
Goal of meeting:
  Present what has been going on in AARC tasks since last meeting (and in past 1.5 years).
  Discuss steps and to-do's till end of project (and partially AARC2)
What remains to do for AARC:
  Finish pilots and wrap-up deliverables
  Publish and archive documentation/deliverables
  Prepare for AARC2

## Slide 4: Policy and Best Practices
"Minimum Baseline Assurance Profile"
  Currently in community consultation till 31. Dec. 2016
  Specification for Self-Assessment Tool (SAT)
    Being worked on (with AARC) in T2 RASP with Henri/Janne/Slavek
From baseline to differentiated "Assurance Profile" (Draft) Splits assurance into five orthogonal components/vectors: identity, proofing/delivering, authentication, quality/freshness, management/organisation. REFEDS consultation early 2017. Relevance: Identity Assurance Service
"Security Incidence Response Procedure" (Draft) Why? "Proper channels, expectations, and the operational capability are still missing" in SIRTFI

## Slide 5: Guidelines and Documentation
"Guidelines for the expression of group membership" How to express group membership in attributes? Relevance: E.g. eduTEAMS Membership Registration
"Guidelines for attribute translation from SAML to OIDC" How to map SAML attributes on OIDC claims and vice versa? Relevance: E.g. eduTEAMS Identity Hub, InAcademia

## Slide 6: Work with Community and Pilots
Upcoming FIM4R Paper v. 2.0 Currently, previous and new authors are contacted by Hanna Short (CERN). Goal is to write new paper with updated requirements with regard to security, non-browser applications, commercial IaaS integration, ...
"Token Translation with OpenStack" (presentation) Access OpenStack with eduGAIN/Social ID via Proxy that aggregates VO attributes from COmanage.
"Token Translation with X.509" (presentation) Get X.509 certificate from an IGTF-accredited online CA via CILogon using an R&S/SIRTFI-compliant eduGAIN IdP. Group information from VOMS server that communicates via OpenID Connect.