## Slide 1: eduroam Managed IdP - Roadmap
V1.0
V1.0
Production
Production
eduroam CAT 1.2
V1.1
eduroam CAT
1.3 Beta
Today
2017
PLM Gate
Q3
Q1
Q2
Q3
Q1
Q2
2018
Pilot Phase
NIF Phase
Service Design/Development Phase
Service Transition Phase
Production Phase
Q1
2019
feature set see slide 2
feature set see slide 3

## Slide 2: eduroam Managed IdP – V1.0 feature overview
Release | Feature | Description | Benefit | Status
V1.0 | Web UI | web-based life-cycle management for eduroam user accounts | allows institution administrators to create, distribute and revoke eduroam user credentials from within a browser | Committed
 | Certificate Authority | TLS user credentials | the above user accounts are created using the currently best available level of enterprise Wi-Fi security: EAP-TLS (X.509 client certificates) rather than usernames and passwords. The system includes OCSP-based real-time certificate revocation | Committed
 | Installers | eduroam “one-click” installation for end-users | Installation programs/configuration files for many popular operating systems are provided which contain all relevant settings needed to access eduroam, including the above credentials | Committed
 | RADIUS server | credential checking, including revocation checks | the above credentials are checked during network access time and access to an eduroam hotspot is granted (or not) based on the certificate and its revocation status | Committed

## Slide 3: eduroam Managed IdP – V1.1 feature overview
Release | Feature | Description | Benefit | Status
V1.1 | Web UI: third-party | Defer user account creation/management to external third party | e.g. link institution to a SAML IdP; users authenticate against that IdP and get their eduroam access based on the existence of their account at that third-party site dependent on U.S. patent situation (-> Dimitri) | Potential
 | Certificate Authority: hardware based CA | Move from a pure software solution to a HSM (hardware security model) | Improved security of private keys (for the CA that issues end-user certificates) dependent on feedback from admin users: is this necessary? | Potential